August 12 – September 13, 2026

Updates:

- Jacob is staying on with PW team for the fall

Completed work this period:

- Operations Coordinator meetings with CAO

- Pounded posts and put rails up for new PW yard fence

- Edgewood mowed

- Locates completed for 10th and Woodland Bay work coming up

- Replaced old wood drainage grates with steel on Grand and Pleasant

- Replaced corroded piping in the booster station

- Built new trash/recycle container for post office area

- Guardrails installation on Valleyview, Greystone, Adair and Highwood

- Hauling trees to the RB landfill

- Set up and teardown for community picnic BBQ

- Dust control on 1200 block Highwood

- Maintenance on both riding mowers

- Ditching and culvert work

- Pothole repair around village

- City runs (deposits, parts, water samples)

- Road grading on dump road

- Road repair on Highwood

- Trimmed trees on walking path, Grand and Pleasant Ave with sickle bar

- Closed and winterized the beach bathroom and ball diamonds building for the year

- Culvert cleaning

- Curb stop turn offs

Water Treatment Plant

- Meter Reading for August billing

- Regular maintenance

- Backwash Bio #1

- WTP furnace and natural gas install completed

- Jeff Hindle stopped for an inspection

Work Planning for this month & upcoming months:

- Planning of capital projects

- Complete tree trimming along roadsides

- Fire hydrants to be raised

- Complete ongoing training as time allows

- Curb stop Project – ongoing

- Work on SOP’s for water breaks, etc.

In addition to the above, keep in mind that all staff have routine, day-to-day activities such as daily water testing, well testing/checks, booster station, garbage collection, service requests, meetings/discussions with CAO, shop & WTP cleaning, maintenance on equipment/vehicles, and on-call duties that also consume a significant amount of time.