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Description automatically generated]PUBLIC WORKS REPORT TO COUNCIL
August 25, 2026 Council Meeting
 	
	August 12 – September 13, 2026



Updates: 	
· Jacob is staying on with PW team for the fall
· 
Completed work this period:
· Operations Coordinator meetings with CAO 
· Pounded posts and put rails up for new PW yard fence
· Edgewood mowed 
· Locates completed for 10th and Woodland Bay work coming up
· Replaced old wood drainage grates with steel on Grand and Pleasant
· Replaced corroded piping in the booster station
· Built new trash/recycle container for post office area
· Guardrails installation on Valleyview, Greystone, Adair and Highwood
· Hauling trees to the RB landfill
· Set up and teardown for community picnic BBQ  
· Dust control on 1200 block Highwood
· Maintenance on both riding mowers
· Ditching and culvert work
· Pothole repair around village
· City runs (deposits, parts, water samples)
· Road grading on dump road
· Road repair on Highwood
· Trimmed trees on walking path, Grand and Pleasant Ave with sickle bar
· Closed and winterized the beach bathroom and ball diamonds building for the year
· Culvert cleaning 
· Curb stop turn offs  

Water Treatment Plant
· Meter Reading for August billing
· Regular maintenance 
· Backwash Bio #1
· WTP furnace and natural gas install completed 
· Jeff Hindle stopped for an inspection 

Work Planning for this month & upcoming months:
· Planning of capital projects
· Complete tree trimming along roadsides
· Fire hydrants to be raised
· Complete ongoing training as time allows
· Curb stop Project – ongoing
· Work on SOP’s for water breaks, etc. 

In addition to the above, keep in mind that all staff have routine, day-to-day activities such as daily water testing, well testing/checks, booster station, garbage collection, service requests, meetings/discussions with CAO, shop & WTP cleaning, maintenance on equipment/vehicles, and on-call duties that also consume a significant amount of time.
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